PURE-APACHE POS

STREAMING PIPELINE

Project Plan & Technical Specification

Development Environment: VSCode + WSL (Ubuntu)

April 2026

New Graduate Portfolio Project

Data Platform Engineering Track

# 1. Business Requirements Document (BRD)

## 1.1 Project Title

Pure-Apache POS Streaming Pipeline

## 1.2 Objective

Architect a fault-tolerant, open-source data pipeline using the Apache ecosystem to ingest and process simulated Point of Sale (POS) transactions at a steady, manageable rate of 5–10 transactions per second (TPS). The system runs entirely on a local development machine using VSCode with WSL (Ubuntu), demonstrating production-grade architectural thinking without requiring cloud infrastructure.

## 1.3 Business Value

- Demonstrate the ability to decouple data generation from data processing using distributed messaging (Apache Kafka).

- Establish a reliable foundation for analytics and downstream forecasting models using open-source table formats (Apache Iceberg).

- Prove end-to-end pipeline orchestration capability using Apache Airflow.

- Showcase the complete skill set expected of a Data Platform Engineer: event streaming, stream processing, lakehouse storage, and workflow orchestration.

## 1.4 Target Audience

Hiring managers and technical interviewers evaluating candidates for Data Platform Engineer, Data Engineer, and Analytics Engineer roles.

## 1.5 Constraints

- Runs on a single local machine (WSL2 on Windows) with a minimum of 16 GB RAM.

- All components must be containerized via Docker Compose for reproducibility.

- Throughput is intentionally throttled to 5–10 TPS to prioritize architectural correctness over volume.

- Zero cloud cost. The entire stack runs locally.

# 2. Technology Stack & Version Matrix

All versions are the latest stable releases as of April 2026. Using current versions signals to hiring managers that the candidate stays up to date with the ecosystem.

| Component | Version | Role in Pipeline |
| --- | --- | --- |
| Apache Kafka | 4.x (KRaft) | Event broker. Runs in KRaft mode (no ZooKeeper). Queues and distributes POS transaction events. |
| Apache Spark | 4.0.2 / PySpark | Stream processor. Consumes Kafka stream, cleans data, writes to Iceberg tables. |
| Apache Iceberg | 1.8.x | Table format. Provides ACID-compliant SQL queries on Parquet files in the data lake. |
| Apache Parquet | (via Spark) | Columnar file format. The underlying storage format for Iceberg tables. |
| Apache Airflow | 3.2.x | Orchestrator. Manages lifecycle of Spark jobs and batch data quality checks. |
| Docker Compose | v2+ | Container orchestration. Spins up all services in a reproducible, isolated environment. |
| Python | 3.12+ | POS generator script, PySpark jobs, Airflow DAGs. |
| WSL2 (Ubuntu) | 24.04 LTS | Linux environment on Windows. Runs Docker natively with full kernel support. |

Critical Note on Kafka: Apache Kafka 4.0 (released March 2025) completely removed ZooKeeper support. The project now runs exclusively in KRaft (Kafka Raft) mode, which simplifies deployment to a single process handling both broker and controller roles. Any tutorial or guide that still references ZooKeeper is outdated. This project uses KRaft mode exclusively.

# 3. Development Environment Setup

## 3.1 Why VSCode + WSL Instead of Codespaces

The original plan suggested GitHub Codespaces. While Codespaces is excellent for lightweight development, this project’s multi-container Docker stack (Kafka + Spark + Airflow + Postgres) demands approximately 10–14 GB of RAM when running simultaneously. The Codespaces free tier provides only a 2-core / 8 GB machine with 60 hours of runtime per month. That is not enough for iterative development on a resource-heavy pipeline. Running locally on WSL eliminates these constraints entirely.

## 3.2 Prerequisites

- Windows 10/11 with WSL2 enabled — run wsl --install in PowerShell to set up Ubuntu 24.04 LTS.

- Docker Desktop for Windows with the WSL2 backend integration enabled. This lets Docker containers run natively inside your WSL Linux kernel.

- VSCode with the “Remote - WSL” extension installed. This allows VSCode to open projects directly inside your WSL filesystem.

- Minimum 16 GB RAM (recommended). Allocate at least 10 GB to WSL via .wslconfig.

- Python 3.12+ and Java 17+ installed inside WSL (required by PySpark).

## 3.3 WSL Memory Configuration

Create or edit C:\Users\<YourName>\.wslconfig to allocate resources to WSL:

[wsl2]

memory=10GB

processors=4

swap=4GB

## 3.4 Project Directory Structure

pos-streaming-pipeline/

├── docker-compose.yml

├── .env

├── generator/

│   ├── pos_generator.py

│   └── requirements.txt

├── spark/

│   ├── Dockerfile

│   └── stream_processor.py

├── airflow/

│   ├── Dockerfile

│   └── dags/

│       └── pipeline_dag.py

├── warehouse/

├── checkpoints/

└── README.md

# 4. Functional Requirements (FR)

Each functional requirement is mapped to a specific Apache technology and a measurable acceptance criterion.

## FR-1: POS Transaction Generation

| Attribute | Detail |
| --- | --- |
| Description | The system shall simulate continuous JSON payloads representing POS transactions at a throttled rate of 5–10 events per second. |
| Technology | Python script (pos_generator.py) using kafka-python-ng or confluent-kafka library. |
| Acceptance Criteria | The generator produces valid JSON with all required schema fields. The rate stays within 5–10 TPS as measured by counting Kafka topic offsets over a 60-second window. |

JSON Payload Schema:

{

"transaction_id": "uuid-v4",

"store_id": "STORE-001",

"register_id": "REG-03",

"timestamp": "2026-04-09T14:32:01.123Z",

"items": [

{

"sku": "SKU-10042",

"name": "Organic Whole Milk 1L",

"category": "Dairy",

"quantity": 2,

"unit_price": 4.99

}

],

"subtotal": 9.98,

"tax": 0.70,

"total": 10.68,

"payment_method": "credit_card",

"payment_status": "completed",

"customer_id": "CUST-8827 | null"

}

## FR-2: Event Ingestion via Apache Kafka

| Attribute | Detail |
| --- | --- |
| Description | The system shall utilize Apache Kafka (KRaft mode, no ZooKeeper) to queue and distribute the transaction events via a topic named raw_pos_transactions. |
| Technology | Apache Kafka 4.x in KRaft combined mode (single container acting as both broker and controller). |
| Acceptance Criteria | Messages are persisted in the Kafka topic and can be consumed independently by multiple consumers. The broker starts and accepts connections within 30 seconds of container startup. |

## FR-3: Stream Processing via Apache Spark

| Attribute | Detail |
| --- | --- |
| Description | Apache Spark (Structured Streaming) shall consume the live Kafka stream, parse JSON payloads, cast data types, and filter out failed payment events before writing to storage. |
| Technology | Apache Spark 4.0.2 (PySpark) running in local mode with memory capped at 2 GB. |
| Acceptance Criteria | Stream processing begins within 10 seconds of Kafka producing messages. All data type casts succeed (price as double, timestamp as TimestampType). Failed payments (payment_status = "failed") are excluded from output. |

## FR-4: Lakehouse Storage via Apache Iceberg + Parquet

| Attribute | Detail |
| --- | --- |
| Description | Processed data shall be saved using the Apache Iceberg table format on top of Apache Parquet files, enabling ACID-compliant SQL queries (including UPDATE and DELETE) on the data lake. |
| Technology | Apache Iceberg 1.8.x with a Hadoop catalog, writing Parquet files to a local warehouse/ directory. |
| Acceptance Criteria | Data is queryable via Spark SQL. Time-travel queries return snapshots of previous data states. An UPDATE or DELETE operation executes successfully on the Iceberg table. |

## FR-5: Workflow Orchestration via Apache Airflow

| Attribute | Detail |
| --- | --- |
| Description | Apache Airflow shall manage the lifecycle of the Spark streaming job and run batch data quality checks on the Iceberg table. |
| Technology | Apache Airflow 3.2.x with LocalExecutor (no Celery, no Redis, no Flower). |
| Acceptance Criteria | The DAG is visible in the Airflow UI at localhost:8080. The Spark job task transitions to "running" and the data quality check task succeeds when records exist in the Iceberg table. |

# 5. Non-Functional Requirements (NFR)

| ID | Requirement | Detail |
| --- | --- | --- |
| NFR-1 | Reproducibility | A fresh clone of the repository must start the entire pipeline with a single "docker compose up" command (after initial image pulls). |
| NFR-2 | Resource Limits | Total Docker memory consumption must stay under 12 GB. Each service has explicit memory limits in docker-compose.yml. |
| NFR-3 | Fault Tolerance | If the Spark job crashes, Kafka retains all unprocessed messages. On restart, Spark resumes from its last checkpoint without data loss. |
| NFR-4 | Observability | Airflow UI provides DAG run status and task logs. Kafka topic lag is observable via kafka-consumer-groups.sh CLI. |
| NFR-5 | Documentation | README.md includes architecture diagram (Mermaid or image), setup instructions, demo screenshots, and a description of design decisions. |

# 6. Development Stages

Build the pipeline incrementally. Each stage produces a working, testable component before moving to the next. Do not attempt to run all services simultaneously until Stage 5.

## Stage 1: The Event Broker (Apache Kafka in KRaft Mode)

Goal: Set up the messaging backbone and start producing realistic POS events.

Estimated Time: 2–3 hours.

### Action Items

- Initialize a Git repository inside your WSL home directory. Open it in VSCode via the Remote-WSL extension.

- Create a docker-compose.yml with a single Kafka service using the apache/kafka image (KRaft mode, combined broker+controller). Set a memory limit of 2 GB.

- Write pos_generator.py. Use time.sleep(0.1) to enforce the 5–10 TPS rate. Produce JSON payloads (matching the FR-1 schema) to a Kafka topic named raw_pos_transactions.

- Verify by running a console consumer: kafka-console-consumer.sh --bootstrap-server localhost:9092 --topic raw_pos_transactions

### Milestone Check

✅ Kafka broker starts in KRaft mode without ZooKeeper. Messages appear in the consumer. Generator sustains 5–10 TPS.

## Stage 2: The Stream Processor (Apache Spark)

Goal: Consume Kafka events in real time and write clean, typed data to disk.

Estimated Time: 3–4 hours.

### Action Items

- Add a Spark service to docker-compose.yml using the official Spark 4.0.2 image. Set memory limit to 3 GB.

- Write stream_processor.py using PySpark Structured Streaming. Subscribe to the Kafka topic, parse the JSON, cast data types (price → DoubleType, timestamp → TimestampType), and filter out payment_status = "failed" events.

- Initially write output as plain Parquet to a local directory with checkpointing enabled. This validates the streaming pipeline before adding Iceberg.

- Test: Stop the Spark job, restart it, and confirm it resumes from the checkpoint without reprocessing old data.

### Milestone Check

✅ Spark consumes from Kafka. Parquet files appear in the output directory. Checkpoint recovery works.

## Stage 3: The Open Data Lake (Apache Iceberg)

Goal: Upgrade storage from raw Parquet files to an Iceberg-managed table with ACID semantics.

Estimated Time: 2–3 hours.

### Action Items

- Add the Iceberg Spark runtime JAR to your Spark container’s classpath. Configure a Hadoop-based Iceberg catalog in your SparkSession pointing to the local warehouse/ directory.

- Modify stream_processor.py to write the stream output to an Iceberg table instead of raw Parquet.

- After some data accumulates, open a PySpark shell and run Spark SQL queries against the Iceberg table. Test time-travel by querying a previous snapshot. Execute an UPDATE or DELETE to confirm ACID operations work.

- Capture screenshots of SQL query results for the README.

### Milestone Check

✅ Iceberg table is created and queryable. Time-travel works. UPDATE/DELETE operations succeed.

## Stage 4: The Orchestrator (Apache Airflow)

Goal: Automate and monitor the pipeline lifecycle through a DAG.

Estimated Time: 3–4 hours.

### Action Items

- Add Airflow services (webserver, scheduler, Postgres metadata DB) to docker-compose.yml. Use LocalExecutor. Strip all unnecessary services (worker, flower, redis, triggerer). Set total Airflow memory limit to 2 GB.

- Write a DAG (pipeline_dag.py) with at least two tasks: (1) submit/start the Spark streaming job, and (2) run a data quality check query on the Iceberg table (e.g., assert row count > 0, assert no null transaction_ids).

- Verify the DAG renders correctly in the Airflow UI (localhost:8080). Trigger a manual run and confirm both tasks succeed.

### Milestone Check

✅ Airflow UI shows the DAG. Tasks execute and transition to “success.” Data quality check passes.

## Stage 5: Integration & Documentation

Goal: Run the full stack end-to-end and create portfolio-ready documentation.

Estimated Time: 2–3 hours.

### Action Items

- Run docker compose up with all services. Verify the generator produces events, Kafka brokers them, Spark processes them into Iceberg, and Airflow orchestrates the workflow.

- Create an architecture diagram (Mermaid flowchart or a clean draw.io export) showing the data flow: Generator → Kafka → Spark → Iceberg/Parquet, with Airflow as the orchestration layer.

- Write a comprehensive README.md covering: project overview, architecture diagram, tech stack with versions, setup instructions, screenshots of Airflow UI and SQL query results, and design decisions.

- Push the completed repository to GitHub. Pin it to your profile.

### Milestone Check

✅ The entire pipeline runs from a single docker compose up. The GitHub repo has a polished README with an architecture diagram and demo screenshots.

# 7. Resource Budget (Docker Memory Limits)

These limits ensure the full stack fits within a 16 GB machine with 10 GB allocated to WSL. Each service has an explicit memory cap in docker-compose.yml to prevent any single component from starving the others.

| Service | Memory Limit | Notes |
| --- | --- | --- |
| Kafka (KRaft) | 2 GB | Single combined broker+controller node |
| Spark (Driver + Executor) | 3 GB | Local mode, single JVM |
| Airflow Webserver | 1 GB | Serves the UI only |
| Airflow Scheduler | 1 GB | LocalExecutor, no workers |
| PostgreSQL (Airflow DB) | 0.5 GB | Metadata database only |
| Python Generator | 0.25 GB | Lightweight script |
| TOTAL | ~7.75 GB | Fits within 10 GB WSL allocation with headroom |

# 8. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Spark OOM on low-memory machines | Stream processing crashes | Cap spark.driver.memory at 2g. Use micro-batch triggers with a 10-second interval. |
| Kafka + Spark + Airflow RAM contention | Containers killed by Docker | Develop each stage independently (Stages 1–4). Only run all together in Stage 5. |
| Outdated tutorials referencing ZooKeeper | Configuration errors and wasted time | Only follow Kafka 4.x documentation. Use the apache/kafka Docker image with KRaft env vars. |
| Iceberg catalog misconfiguration | Tables not persisted or not queryable | Use the Hadoop catalog with a local path. Test SQL queries in a PySpark shell before integrating with streaming. |
| Airflow 3.x breaking changes from 2.x guides | DAG import errors | Use the official Airflow 3.2 docker-compose reference. Test DAG syntax with "airflow dags test" CLI. |

# 9. Next Steps

With this plan validated and documented, the recommended order of execution is:

- Step 1: Set up WSL2, Docker Desktop, and VSCode with Remote-WSL.

- Step 2: Draft the exact JSON schema for the POS generator (FR-1) and begin Stage 1.

- Step 3: Work through Stages 2–5 sequentially, committing and pushing after each stage.

Estimated Total Build Time: 12–17 hours across all stages. This is a weekend project that produces a portfolio-ready, interview-worthy artifact.